# WELLNESS WITHIN / PATHWAYS WITHIN

Comprehensive System Requirements for Cursor Development

EXECUTIVE SUMMARY This document defines the complete technical requirements for a mental health and wellness platform serving New York State. It clearly delineates responsibilities between the custom-built platform (Cursor's domain) and Jane EHR (the HIPAA-compliant clinical system). Jane has NO API, so all integration is via iCal feeds and embedded booking widgets. Critical Compliance Deadlines: - October 2024: Separate Payment Consent (PHL § 18-c) — IN EFFECT - December 2024: 30-Day Breach Notification — IN EFFECT - April 11, 2025: TCPA 10-Day Opt-Out Rule — APPROACHING - May 2026: WCAG 2.1 AA for Federal Funding — PLAN NOW

# 1. HIERARCHY OF INSTRUCTIONS

When building this platform, Cursor must follow this priority order:

- PRIMARY: instructions.md (always takes precedence over everything)

- SECONDARY: This document (system-requirements.md)

- TERTIARY: Cursor's best judgment for implementation details

# 2. RESPONSIBILITY MATRIX: CURSOR vs JANE

This is the most critical section. Understanding this boundary prevents scope creep and ensures HIPAA compliance.

| FUNCTION | CURSOR BUILDS | JANE HANDLES |
| --- | --- | --- |
| Appointment Booking | Embed Jane booking widget; track clicks | Full booking system, availability, confirmations |
| Calendar Display | Import iCal feed; display read-only schedule | Master calendar, real-time availability |
| Waitlist | Link to Jane waitlist; display waitlist info | Full waitlist with auto-notifications (Thrive plan) |
| Intake Forms (Clinical) | DO NOT BUILD — redirect to Jane | Full clinical intake, HIPAA-compliant storage |
| Contact/Lead Forms | Build multi-step form; store in admin backend | N/A — not Jane's function |
| Consent Forms | Build marketing/communication consent only | Treatment consent, telehealth consent, clinical forms |
| Good Faith Estimates | Display GFE notice on website; link to Jane | GFE template in chart, signature collection |
| Telehealth | DO NOT BUILD — use Jane's telehealth | HIPAA-compliant video (1:1 and groups) |
| Insurance Verification | Display accepted insurers; link to Jane | Eligibility checks via Claim.MD integration |
| Billing/Payments | DO NOT BUILD — never handle payment | Jane Payments, invoicing, insurance claims |
| Chart Notes/Clinical Records | DO NOT BUILD — never store PHI | Full EHR, SOAP notes, 10,000+ templates |
| Patient Portal | Link to Jane portal; no duplicate build | Secure portal, appointment view, records access |
| Appointment Reminders | Marketing emails only (campaigns) | Email and SMS reminders (built-in) |
| Marketing Campaigns | Build email/SMS campaigns via backend | Mailchimp integration for patient lists |
| Analytics | Website analytics, lead conversion, marketing ROI | Appointment reports, billing reports, patient data |

# 3. JANE INTEGRATION SPECIFICATIONS

CRITICAL: Jane has NO public API. All integration must use these approved methods:

## 3.1 Booking Widget Embedding

- Jane provides HTML embed codes for "Book Online" buttons

- Buttons link directly to Jane's hosted booking page (not iframed)

- Available per-clinic, per-location, and per-practitioner

- Track clicks via Google Analytics 4 integration (Jane supports GA4)

- Note: Jane does NOT support Google Tag Manager or Meta Pixel (privacy reasons)

## 3.2 iCal Calendar Sync

- Jane provides private iCal URLs for each staff member

- Sync is ONE-WAY only (Jane → external calendar)

- Changes in external calendar are NOT reflected back in Jane

- Includes appointments and shifts

- Option to include/exclude appointment notes (may contain PHI)

- Refresh rate: Typically updates every few hours (not real-time)

## 3.3 What Cursor Should Build for iCal Import

- Backend service to fetch iCal feeds on schedule (recommend hourly)

- Parse iCal data into admin dashboard calendar view

- Display appointments as read-only with provider color-coding

- Add "View in Jane" links for each appointment (deep link to Jane)

- Implement fallback handling if Jane feed fails

- Store only non-PHI metadata (time, provider name, service type)

## 3.4 Mailchimp Integration

- Jane syncs patient contact lists to Mailchimp

- Can be manually triggered from Jane admin

- Cursor option: Build campaign tools that work with Mailchimp API, OR build independent email system using SendGrid/similar

# 4. THREE-LAYER ARCHITECTURE (CURSOR BUILDS LAYERS 1 & 2)

## Layer 1: Customer-Facing Website (Cursor Builds)

Technology Stack: React + Next.js, static HTML for marketing pages, React Hook Form for validation

Pages to Build:

- Home, About, Contact, FAQ

- Services (overview + individual service pages for each modality)

- Locations (overview + individual location pages)

- Team/Providers (bios with credentials, photo, specialties)

- Blog/Resources (Phase 2 consideration)

- Privacy Policy, Terms of Service, Accessibility Statement

Interactive Components:

- Multi-step contact/inquiry form (5-7 steps with progress indicator)

- Service finder quiz (matching symptoms to services)

- Location finder with map

- Embedded Jane booking buttons (NOT iframes)

- Crisis resource banner (988 visible on every page)

- Accessibility widget (font size, contrast, reduced motion)

- Language toggle (English/Spanish)

## Layer 2: Admin Backend Dashboard (Cursor Builds)

Technology Stack: React SPA, Node.js/Next.js backend, PostgreSQL (non-PHI only)

Core Modules:

- Leads & Contacts: View form submissions, filter/sort, assign to staff, add notes, track status

- Appointments (Read-Only): Daily/weekly/monthly view from iCal import, color-coded, links to Jane

- Marketing & Campaigns: Email builder, SMS campaigns, promo codes, A/B testing

- Analytics & Reporting: Traffic sources, conversion funnels, service popularity, exports

- Content Management: Edit website text, upload images, manage team bios, publish blog posts

User Roles:

- Super Admin: Full access

- Marketing: Campaigns, analytics, content

- Front Desk: View appointments, contact leads

- Read-Only: View-only for stakeholders

## Layer 3: Jane EHR (DO NOT BUILD — Already Exists)

Jane handles all clinical functions. Cursor only connects via approved integration points (widget embedding, iCal, Mailchimp).

# 5. DATA COLLECTION RULES

| NEVER COLLECT ON PUBLIC WEBSITE | ALLOWED TO COLLECT |
| --- | --- |
| Social Security Numbers Date of Birth Medical history Health conditions / Diagnoses Treatment information Medications Insurance policy details Any Protected Health Information (PHI) | First name, Last name Email address Phone number Preferred contact method Service interest (which therapy/wellness) Preferred location Preferred timing (general availability) Marketing attribution (how they found you) General questions/concerns (freeform text) |

# 6. NY LEGAL & COMPLIANCE REQUIREMENTS

## 6.1 Mandatory Consent Requirements (Cursor Must Build)

All consent checkboxes must be unchecked by default (never pre-checked).

### Contact/Inquiry Form Consents:

- Privacy Policy acknowledgment (required)

- Terms of Service agreement (required)

- SMS opt-in with TCPA language (optional, separate from required)

- Marketing email opt-in (optional, separate)

### Required Website Notices (Cursor Displays, Jane Handles Actual Consent):

- Good Faith Estimate notice on booking/pricing pages

- Non-discrimination notice

- Accessibility statement

- Patient rights information

## 6.2 TCPA Compliance (April 2025 Rules)

- Prior Express Written Consent (PEWC) required for all marketing SMS

- Consent capture must include: disclosure of automated technology, statement consent is not condition of purchase

- Opt-out honored within 10 days (new April 2025 requirement)

- Accept opt-out in any reasonable manner (not just "STOP")

- Only ONE clarification message permitted after revocation

- Retain opt-out records for 4 years

- Healthcare messages: max 1x/day and 3x/week for automated messages

## 6.3 Crisis Resource Requirements

988 Suicide & Crisis Lifeline must be visible on EVERY page. Include:

- Call, Text, Chat options

- Veterans: Press 1

- Spanish: Presione 2

- Clickable tel: links on mobile

- Additional: Crisis Text Line (741741), NYC Well (888-NYC-WELL)

## 6.4 Accessibility Requirements (WCAG 2.1 AA)

- Reduced motion support via prefers-reduced-motion CSS

- Default to reduced motion for mental health audiences

- 2-3 minute session timeout warnings before auto-logout

- Skip navigation links, proper heading hierarchy (H1→H2→H3)

- Alt text that describes emotional context of images

- Full Spanish translation (not partial pages)

- Form validation supporting non-English character sets

# 7. MENTAL HEALTH vs WELLNESS SERVICE DIFFERENTIATION

New York regulates these service types differently. The platform must route users appropriately.

| ASPECT | MENTAL HEALTH | WELLNESS |
| --- | --- | --- |
| Services | Psychotherapy, Counseling, Psychiatric Care | Acupuncture, Massage, Nutrition Counseling |
| Regulating Body | NY Office of Mental Health (OMH) | NY State Education Dept (NYSED) |
| HIPAA Applies | Always (electronic billing) | Only if billing insurance electronically |
| Crisis Integration | Required (988 on all pages) | Recommended (footer placement) |
| Provider Credential Display | License type, number, state | License type, number, CE status |

# 8. DEVELOPMENT PHASES

## Phase 1A: Foundation (Weeks 1-4)

- Set up React + Next.js project structure

- Create design system (colors, typography, components)

- Build 5 core static pages (Home, About, Services, Locations, Contact)

- Implement basic contact form with consent checkboxes

- Add 988 crisis banner (persistent header/footer)

- Embed Jane booking widgets

- Deploy to staging

## Phase 1B: Interactivity (Weeks 5-8)

- Build multi-step intake inquiry form (5-7 steps)

- Create service finder quiz

- Add location finder with map integration

- Implement accessibility widget

- Add Spanish language toggle

- WCAG 2.1 AA audit and fixes

- Form validation and error handling

## Phase 2A: Backend Foundation (Weeks 9-12)

- Build admin dashboard framework (React SPA)

- Implement authentication and user roles

- Create leads management module

- Set up PostgreSQL database (non-PHI schema)

- Build Jane iCal import service (hourly sync)

- Implement consent audit logging

## Phase 2B: Backend Features (Weeks 13-16)

- Complete appointment display from Jane iCal

- Build marketing campaign tools (email/SMS)

- Implement TCPA-compliant opt-out management

- Build analytics dashboard

- Create content management interface

- Staff training and UAT

# 9. SAMPLE CONSENT LANGUAGE

Use this exact language for Cursor-built consent forms:

### Contact Form Required Consents:

☐ I agree to the Privacy Policy and Terms of Service *

### SMS Opt-In (TCPA Compliant):

☐ I consent to receive appointment reminders and updates via automated SMS to the phone number provided. Message and data rates may apply. Message frequency varies. Reply STOP to opt out at any time. Consent is not a condition of service.

### Marketing Email Opt-In:

☐ I'd like to receive wellness tips, resources, and special offers via email. You can unsubscribe anytime.

### Good Faith Estimate Website Notice:

YOUR RIGHT TO A GOOD FAITH ESTIMATE: You have the right to receive a "Good Faith Estimate" explaining how much your mental health care will cost. Under federal law, health care providers must give patients who don't have insurance or who are not using insurance an estimate of the expected charges. For questions about your right to a Good Faith Estimate, visit www.cms.gov/nosurprises.

# 10. COMPETITIVE BENCHMARKS (MATCH OR EXCEED)

Research Northwell Health before building any major feature. Key areas to match:

- Forms-at-Home: Reminder cadence (5 days before, 1 day before)

- Telehealth-first messaging: Position telehealth as primary modality

- Provider profiles: Video introductions, first-person bios, specialty badges

- Insurance display: Clear list of accepted insurers before booking

Areas to EXCEED Northwell:

- Appointment availability: Show real available slots (Headway shows 48-hour availability)

- Provider matching: Implement symptom-based matching algorithm

- Fee transparency: Display session costs, sliding scale, superbill availability

# 11. DESIGN PRINCIPLES

## Frontend Philosophy

- Calm, easy navigation (reduce cognitive load)

- Clear visual hierarchy

- Progressive disclosure (don't overwhelm)

- Trauma-informed design (no aggressive urgency, no time pressure)

- Mobile-first responsive

- Reduced motion as default for mental health contexts

## Backend Philosophy

- Super easy to use (staff training in minutes, not hours)

- Intuitive workflows with clear labeling

- Minimal clicks to complete tasks

- Forgiving (hard to make mistakes, undo capability)

- Dashboard answers questions at a glance

- Design inspiration: Notion, Linear, Stripe

# 12. FINAL NOTES

- Before creating ANY customer-facing content, search for "[content type] best practices New York healthcare 2025"

- Research Northwell Health's implementation of any feature before building

- Document compliance notes in code comments with source links

- Flag areas requiring legal review before launch

- When in doubt about PHI: don't collect it on the website, let Jane handle it

— END OF DOCUMENT —

Document Version 2.0 | December 2024